🚀 SignMaster - SPEED RUN: 7 Hari Challenge!

Oke, kita bikin AGGRESSIVE TIMELINE untuk yang bisa coding full-time atau punya waktu banyak! Target: 7 HARI SELESAI! 💪

⚡ WEEK SPRINT: 7 Days to MVP

DAY 1: Backend Foundation (8-10 jam) 🔥

Morning Sprint (4 jam):

- [ ] Setup project (NestJS + React + MongoDB Atlas) - 30 min

- [ ] Install semua dependencies sekaligus - 15 min

- [ ] Create ALL schemas at once (copy from docs) - 1 jam

- [ ] Setup MongoDB connection & test - 30 min

- [ ] Create base modules (users, auth, levels, lessons) - 1 jam

Afternoon Sprint (4 jam):

- [ ] Complete Auth System (JWT + bcrypt) - 2 jam

- [ ] Users CRUD - 1 jam

- [ ] Test auth flow (Postman) - 30 min

- [ ] Levels & Lessons CRUD - 1.5 jam

Evening (2 jam):

- [ ] Seed database dengan data dummy - 1 jam

- [ ] Test all endpoints - 30 min

- [ ] Commit & push - 30 min

Target EOD: Auth system + Levels/Lessons API working ✅

DAY 2: Progress System + Backend Complete (8-10 jam) 📊

Morning Sprint (4 jam):

- [ ] Progress Module complete - 2 jam

  - UserProgress CRUD

  - Quiz submission

  - XP calculation

- [ ] Achievements Module - 1.5 jam

  - Schema + seeding

  - Achievement checking logic

- [ ] Leaderboard - 30 min

Afternoon Sprint (3 jam):

- [ ] DailyActivity tracking - 1 jam

- [ ] Swagger documentation - 30 min

- [ ] Error handling & validation - 1 jam

- [ ] CORS + Security - 30 min

Evening (2 jam):

- [ ] Testing end-to-end - 1 jam

- [ ] Deploy backend (Railway/Render) - 1 jam

Target EOD: Backend 100% complete & deployed! ✅

DAY 3: Frontend Foundation (8-10 jam) 🎨

Morning Sprint (4 jam):

- [ ] Setup React + TailwindCSS - 30 min

- [ ] Project structure (semua folder sekaligus) - 30 min

- [ ] API service layer (axios + interceptors) - 1 jam

- [ ] AuthContext + routing - 1 jam

- [ ] Login/Register pages - 1 jam

Afternoon Sprint (4 jam):

- [ ] Dashboard page - 1.5 jam

  - Stats cards

  - Progress bar

  - Streak display

- [ ] Levels page (Duolingo-style map) - 2 jam

- [ ] Lessons list - 30 min

Evening (2 jam):

- [ ] Profile page - 1 jam

- [ ] Settings page - 30 min

- [ ] Navigation & routing - 30 min

Target EOD: Auth + Dashboard + Levels UI working! ✅

DAY 4: Learning & Quiz Modes (8-10 jam) 📚

Morning Sprint (4 jam):

- [ ] Learning Mode complete - 2 jam

  - SignCard component

  - Letter display

  - Navigation

  - Mark as learned

- [ ] Practice Mode - 2 jam

  - Question display

  - Answer input

  - Validation

  - Score tracking

Afternoon Sprint (4 jam):

- [ ] Quiz Mode complete - 2.5 jam

  - Quiz flow

  - Timer

  - Answer selection

  - Results calculation

- [ ] Results page - 1 jam

  - Score display

  - XP earned

  - Retry/Continue

- [ ] Leaderboard page - 30 min

Evening (2 jam):

- [ ] Connect to backend - 1 jam

- [ ] Test all flows - 1 jam

Target EOD: All learning modes working! ✅

DAY 5: AI - MediaPipe Integration (10-12 jam) 🤖

Morning Sprint (4 jam):

- [ ] Install AI dependencies - 15 min

- [ ] Study MediaPipe docs - 1 jam

- [ ] Setup handDetection.js - 2 jam

  - Initialize MediaPipe

  - Camera access

  - Hand landmarks

- [ ] Test basic detection - 45 min

Afternoon Sprint (4 jam):

- [ ] CameraView component - 2 jam

  - Video + Canvas

  - Start/stop camera

  - Draw landmarks

  - Confidence display

- [ ] Gesture Classifier (basic) - 2 jam

  - Rule-based atau simple model

  - Feature extraction

  - Letter prediction

Evening (3 jam):

- [ ] Test all gestures A-Z - 2 jam

- [ ] Optimize performance - 1 jam

Target EOD: Hand detection working untuk A-Z! ✅

DAY 6: Camera Challenge Mode (8-10 jam) 📸

Morning Sprint (4 jam):

- [ ] CameraChallenge page - 2 jam

  - Target word display

  - Camera view

  - Progress indicator

- [ ] Challenge flow - 2 jam

  - Sequential letter detection

  - Validation logic

  - Mistake handling

Afternoon Sprint (4 jam):

- [ ] Visual feedback - 2 jam

  - Color indicators

  - Animations

  - Sound effects (optional)

- [ ] Results calculation - 1 jam

  - WPM, accuracy, mistakes

- [ ] Connect to backend - 1 jam

Evening (2 jam):

- [ ] Test camera challenge - 1.5 jam

- [ ] Bug fixes - 30 min

Target EOD: Camera challenge fully working! ✅

DAY 7: Polish & Deploy (8-10 jam) 🚀

Morning Sprint (4 jam):

- [ ] Bug hunting & fixes - 2 jam

  - Test all features

  - Fix edge cases

  - Mobile responsive

- [ ] UI improvements - 2 jam

  - Consistent styling

  - Better animations

  - Loading states

Afternoon Sprint (3 jam):

- [ ] Performance optimization - 1.5 jam

  - Code splitting

  - Image optimization

  - Lazy loading

- [ ] Accessibility - 1 jam

- [ ] Final testing - 30 min

Evening (3 jam):

- [ ] Deploy frontend (Vercel) - 1 jam

- [ ] Test production - 1 jam

- [ ] Documentation (README, screenshots) - 1 jam

Target EOD: 🎉 FULL MVP DEPLOYED & LIVE! ✅

🔥 SPEED CODING TIPS

1. Copy-Paste Wisely

- Gunakan semua code dari documentation yang sudah diberikan

- Tinggal adjust variable names

- Jangan nulis dari nol!

2. Parallel Development

# Terminal 1: Backend

cd signmaster-backend && npm run start:dev

# Terminal 2: Frontend

cd signmaster-frontend && npm run dev

# Terminal 3: Git commits

git add . && git commit -m "feat: ..."

3. Shortcuts

- Generate NestJS components: nest g resource levels

- Use VS Code snippets

- AI assistant (GitHub Copilot/ChatGPT) untuk boilerplate

4. Focus Blocks

- 3 jam coding → 30 min break

- Matikan notifikasi

- Music/focus playlist

- Stay hydrated!

5. Debug Strategy

Error? →

1. Check console (5 min)

2. Google exact error (10 min)

3. Check docs (10 min)

4. Ask AI/Community (15 min)

Max 30 min per bug, move on jika stuck!

6. Testing Strategy

- Test setiap feature langsung setelah selesai

- Jangan numpuk testing di akhir

- Postman collections untuk API

- Browser console untuk frontend

7. Minimal Viable Features

✅ Must Have:

- Auth (login/register)

- Learning mode (show letters)

- Practice mode (basic quiz)

- Camera detection (even if not perfect)

- Progress tracking

- Basic dashboard

❌ Skip for v1:

- Perfect UI animations

- Advanced achievements

- Social features

- Admin dashboard

📊 Daily Time Breakdown

| Day | Backend | Frontend | AI/ML | Testing | Total |
| --- | --- | --- | --- | --- | --- |
| 1 | 8h | - | - | 1h | 9h |
| 2 | 8h | - | - | 1h | 9h |
| 3 | - | 8h | - | 1h | 9h |
| 4 | - | 8h | - | 1h | 9h |
| 5 | - | 2h | 8h | 1h | 11h |
| 6 | - | 8h | 2h | 1h | 11h |
| 7 | - | 5h | - | 4h | 9h |

Total: ~67 hours (realistis untuk 7 hari jika full-time)

🎯 Success Metrics

Day 1-2: ✅ Backend

- [ ] API endpoints working

- [ ] Postman tests passing

- [ ] Database seeded

Day 3-4: ✅ Frontend Core

- [ ] Can login/register

- [ ] Dashboard shows data

- [ ] Can navigate levels

Day 5-6: ✅ AI Integration

- [ ] Camera detects hand

- [ ] Recognizes at least 10 letters

- [ ] Challenge mode works

Day 7: ✅ Production

- [ ] Deployed & accessible

- [ ] No critical bugs

- [ ] Basic features working

⚠️ Risk Management

Jika Stuck:

- Skip & comeback: Mark as TODO, move on

- Use simpler solution: Rule-based > ML model

- Reduce scope: 5 levels > 3 levels

- Ask for help: Discord, Reddit, Stack Overflow

Common Pitfalls:

- ❌ Perfectionism → ✅ Ship MVP first

- ❌ Overthinking architecture → ✅ Follow the docs

- ❌ Testing everything → ✅ Test critical paths only

- ❌ Advanced features → ✅ Basic working features

💪 Motivation

Day 1-2: "Backend is my bitch!" 💪

Day 3-4: "UI looking good!" 🎨

Day 5: "AI working! I'm a wizard!" 🧙‍♂️

Day 6: "Everything connecting!" 🔗

Day 7: "MVP DEPLOYED! 🚀🎉"

🏁 Final Checklist

Before Deployment:

- [ ] All API endpoints tested

- [ ] Frontend connects to deployed backend

- [ ] Environment variables set correctly

- [ ] Camera permissions work

- [ ] Mobile responsive (basic)

- [ ] No console errors

- [ ] README with setup instructions

Post-Deployment:

- [ ] Test on production URL

- [ ] Share with friends for feedback

- [ ] Note bugs for v2

- [ ] Celebrate! 🎉

🚀 Let's GO!

START NOW! Hari 1 dimulai SEKARANG!

- Open terminal

- mkdir signmaster && cd signmaster

- nest new signmaster-backend

- LET'S GOOOO! 🔥🔥🔥

Remember:

- Progress > Perfection

- Working code > Perfect code

- Shipped project > Unfinished project

You got this! 💪 Let's build something awesome in 7 days!